Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, and Story points)

| Date | 07-03-2026 |
| --- | --- |
| Team ID | SWTID-2026-1140 |
| Project Name | Product Inventory Management |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points |  | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Environment Setup | USN-1 | Create project folder structure and install Node.js dependencies | 5 |  | High | Avaneesh |
| Sprint-1 | Server Initialization | USN-2 | Configure Express server and basic API routing | 5 |  | High | Avaneesh |
| Sprint-1 | Database Integration | USN-3 | Connect application with MongoDB Atlas and test connection | 7 |  | High | Avaneesh |
| Sprint-2 | User Account Module | USN-4 | Implement user signup and login functionality | 8 |  | High | Avaneesh |
| Sprint-2 | Security Implementation | USN-5 | Add password encryption and authentication checks | 6 |  | High | Avaneesh |
| Sprint-2 | Product Data Model | USN-6 | Create schema for product details such as name, price, and quantity | 7 |  | High | Avaneesh |
| Sprint-3 | Inventory Management APIs | USN-7 | Develop API endpoints for creating and viewing products | 9 |  | High | Avaneesh |